Project 2 Check-in: 3/10

Team Members: Seth Hanusik, Hunter Herkso-Fugitt, Tinashe Tagarisa, and Brandon Do

Team Name: HHTD

Sketches:

Diagram, schematic

Description automatically generatedDiagram

Description automatically generated

Project goals:

1. Refactoring CSV to add nulls and make data easier to work with (complete)
2. Implementing the map (map with points entered is done)
   1. Add tooltips
   2. Ability to switch between map layouts
3. Timeline
   1. Ability to brush so we aren’t displaying all 200+ years at the same time
   2. Tooltips
4. Well implemented and styled bar charts that exceed the basics.
5. Interaction with one chart impacts the view of others
6. Professional looking final design and styling

Git: <https://github.com/Kisunah/visual-interfaces-project2>

Work Division:

We will assign 2 people to each C-goal, 2 for the map and 2 for the timeline. Then each person will get one of the graphs of the B-goals. We will reassess if we get to A-goals.

Timeline:

C-goals done by the end of spring break, March 19/20. B-goals done toward the end of the following week (March 24), and any extra time will be spent on A-goals.

Additional areas of support:

Initially the timeline, we will see how easy it is to implement it as it is something new, especially with the brushing.